1. Refer and Earn – While Sharing link is pending
2. Risk Assessment Clickable Area for Whole Box
3. Risk Asessment PDF download Pending – (after deploy or server as said before)
4. Loan Enquiry is not generating in Dashboard
5. Unable to add hero Image at last – it remove all uploaded image in builder dashboard
6. Data is not Loading on Sales Person Profile – like booking etc
7. Push Notification- Image Not Working
8. New User – Not even Booked appointment, directly visible project in (Property Verification) and also able to download report and apply for verification
9. Builder Referral Code ? for tracking user
10. Rename Added Property in Admin dashboard resell to Added
11. Builder Name Should be Visible Instead of wing/tower name – (Search Property)
12. Reschedule Button Pending in Upcoming Appointment section
13. While Assign Builder Name of the Company instend of profile owner
14. Add Property Form – (Enter Property Value) removal – Pending
15. After applying for best price and payment – taking time to load data
16. While Filling best price form (Operation was failed!) error occurring
17. Even After filling from form (add property) – Tile is not getting added
18. Add Fund should be only for Admin not for Builder dashboard
19. Error – Logged in different builder showing different builder name
20. Why do we see the quantity of flat builder update ?
21. Logo Cutting
22. Minimum pricing should be always lower than maximum
23. Locality need to show instend of Pune, Mahrashtra
24. Recommended for you property is not opening
25. After Booking Appointment – Upcoming appointment is blank
26. Booking Appointment on 9 :30 its Showing 3 PM
27. Suddenly Everything Stop Working

TESTING IS PENDING…………….