- Refer and Earn – While Sharing link is pending

- Risk Assessment Clickable Area for Whole Box

- Risk Asessment PDF download Pending – (after deploy or server as said before)

- Loan Enquiry is not generating in Dashboard

- Unable to add hero Image at last – it remove all uploaded image in builder dashboard

- Data is not Loading on Sales Person Profile – like booking etc

- Push Notification- Image Not Working

- New User – Not even Booked appointment, directly visible project in (Property Verification) and also able to download report and apply for verification

- Builder Referral Code ?  for tracking user

- Rename Added Property in Admin dashboard resell to Added

- Builder Name Should be Visible Instead of wing/tower name – (Search Property)

- Reschedule Button Pending in Upcoming Appointment section

- While Assign Builder Name of the Company instend of profile owner

- Add Property Form – (Enter Property Value) removal – Pending

- After applying for best price and payment – taking time to load data

- While Filling best price form (Operation was failed!) error occurring

- Even After filling from form (add property) – Tile is not getting added

- Add Fund should be only for Admin not for Builder dashboard

- Error – Logged in different builder showing different builder name

- Why do we see the quantity of flat builder update ?

- Logo Cutting

- Minimum pricing should be always lower than maximum

- Locality need to show instend of Pune, Mahrashtra

- Recommended for you property is not opening

- After Booking Appointment – Upcoming appointment is blank

- Booking Appointment on 9 :30 its Showing  3 PM

- Suddenly Everything Stop Working

TESTING IS PENDING…………….