- Refer and Earn – While Sharing link is pending

- Risk Assessment Clickable Area for Whole Box

- Risk Asessment PDF download Pending – (after deploy or server as said before)

- Loan Enquiry is not generating in Dashboard

- Unable to add hero Image at last – it remove all uploaded image in builder dashboard

- Data is not Loading on Sales Person Profile – like booking etc

- Push Notification- Image Not Working

- New User – Not even Booked appointment, directly visible project in (Property Verification) and also able to download report and apply for verification

- Builder Referral Code ?  for tracking user

- Rename Added Property in Admin dashboard resell to Added

- Builder Name Should be Visible Instead of wing/tower name – (Search Property)

- Reschedule Button Pending in Upcoming Appointment section

- While Assign Builder Name of the Company instend of profile owner

- Add Property Form – (Enter Property Value) removal – Pending

- After applying for best price and payment – taking time to load data

- While Filling best price form (Operation was failed!) error occurring

- Even After filling from form (add property) – Tile is not getting added

- Add Fund should be only for Admin not for Builder dashboard

- Error – Logged in different builder showing different builder name

- Why do we see the quantity of flat builder update ?

- Logo Cutting

- Minimum pricing should be always lower than maximum

- Locality need to show instend of Pune, Mahrashtra

- Recommended for you property is not opening

- After Booking Appointment – Upcoming appointment is blank

- Booking Appointment on 9 :30 its Showing  3 PM

- (Suddenly Everything Stop Working)

- Best Price after submitting from builder – admin don’t have option to update

- Best Price Admin shall Have access to modify/edit/update

- Unable to add more than 2 banner in each section

- Coupon Scrolling Pending

- Risk Assessment Update/modify report – Pending

- Risk Assessment  Download Pdf not working (Admin)

- Risk Assessment – Drop down pending – MCQ like – Consultation, Legal Advice, etc

- After Builder Sign up – Log in Button which Redirect to Dashboard

- Restriction on Repetitive entry of builder/ notification etc

- Banner is not Loading

- 2ND  and 3RD  banner addition not working properly – some times it take time to load and some times it don’t work (not able to add more than 2 banner in some field like – support etc)

- From admin sales person company name also need to show  while editing the project details or Selecting a project then automatically fetch details of builder sales person

- Property possession date validation till 10 years (2035)

- Image Cut – What is perfect Ratio for Banner

- Rename of Bathroom to Washroom in Commercial Property section – STEP 3

- Showing Self assessment is done – even if not completed

- Remove of (/ Feature,etc) in Best Price Payment Page Heading

- After accepting best price – tile should be visible and marked accepted

- How to reduce Inventory (builder dashboard)

- Risk Assessment Download Form is Not Filled

- Error Unable to Complete Transaction Due to low memory (image shared)

- Drop down (Consultation, Advice, Understand how to buy property)

- Terms and Condition pages – Gaps in paragraph

- Loan Section Step 4 Rename Button update to Submit

- Tile is not showing after filling the add property form in Property verification

- After payment for plan still showing plan is not purchased (due to demo account?)

- After payment for best price - please wait for  2-4  hrs pages shall show

- Rename - call to expert to connect to expert

- Best Price – Admin ,There should be a page for best price list of client and after clicking that client we can see how many property he has applied for best price

- How to change best price  fee of individual client ?

- Best price section - builder dashboard

- Unable to submit form

- Error - operation was failed

- Addition of Reason - why operation failed for every error - App, Admin Dashboard, Builder Dashboard

- App Inspection history - app similar UI UX  chart And separate section for reinspection.

- Admin - Colour changes -  admin wallet – green, ticket – black

- Rename – Subscription Plan

- Scrolling - - Offer and coupon